# Scope

# Native Product Pages — Scope & Feature Inventory

Status: draft for team review

Last updated: 2026-08-19

## Part 1 — Scope

### What this is

Avalanche center websites on AvyWeb currently display the National Avalanche Center's forecasts, observations, warnings, danger map, weather and media by embedding widgets from the afp-public-widgets repo. This project replaces those embedded widgets with native AvyWeb pages.

"Native" means AvyWeb builds and serves the page itself. Today, an AvyWeb page arrives in the reader's browser with an empty placeholder where the forecast goes; a script then loads from an external server, calls the AFP API from the reader's browser, and fills the placeholder in. Natively, AvyWeb calls the AFP API from its own servers, renders the forecast into the page ahead of time, and sends a complete page. The data still comes from the AFP — that does not change. What changes is who assembles the page, and when. Details on how that works at the bottom of this document.

### Why we're doing it

Speed. Today a reader waits through a chain — load the page, download a script from another server, run it, call the API, render — watching an empty box throughout. Native pages are generated in advance and served complete, so the forecast appears almost immediately. On a mobile connection at a trailhead, that is the whole experience. It also makes the forecast readable by search engines, which it isn't today.

Pre-generating gives up the freshness client-side fetching gets for free, so native pages guarantee it deliberately: each view re-checks and refreshes if the forecast changed. A constraint we met, not a benefit we gained.

Design consistency. Native pages use the AvyWeb design system and look like the site they're on.

Control and the ability to iterate. Owning the display of AFP products inside AvyWeb lets us iterate on design and experiment with new features using controls inside of AvyWeb. See what this enables.

### What "done" means

AvyWeb can display all AFP product data through native implementations, with the ability to fall back to widgets if needed.

The widgets are not deleted. Each center can switch each product between native and widget independently, so anything that looks wrong can be reverted immediately without a deploy.

AvyWeb embeds exactly six widgets today. Each needs a native implementation:

| Widget | What it shows | Where it appears on AvyWeb |
| --- | --- | --- |
| forecast | The avalanche forecast — danger ratings, problems, discussion, and archive viewer | Zone forecast pages and the all-zones overview |
| map | The danger map — zones colored by rating | Center home pages |
| warnings | Warning / watch / special bulletin banners | Center home pages |
| observations | Public field and avalanche observations, and the submission form | Observation pages |
| stations | Weather station data | The stations map |
| media | Photo and video galleries | Forecast pages (rebuilt natively); standalone galleries an editor places on a page (staying on the widget) |

The widget fallback depends on the legacy API remaining available. Whenever the AFP schedules its retirement, that becomes the real deadline for completing the native rollout — after that date there is no fallback to fall back to.

Five of the six get a full native implementation. The sixth, media, is split: media attached to a forecast is rebuilt natively because it arrives with the forecast, while the standalone gallery block stays on the widget — AvyWeb's own gallery already covers that case better.

### Approach: rebuild now, redesign later

This project is a re-implementation, not a redesign. The goal is to reproduce what the widgets do today, as they do it today, on AvyWeb's design system.

A small number of behaviors do intentionally differ, where reproducing the widget exactly would be wrong on AvyWeb — for example, clicking a zone on the danger map now opens the native forecast page rather than using the link set in the AFP. These are marked Differs in the tables and collected in deliberate divergences. They are worth a read by anyone who knows the widgets well.

### In scope

- All six widget surfaces, rebuilt natively at functional parity.

- Public views only. Everything forecasters and administrators use stays in the AFP dashboard.

- Per-center, per-product rollout, so centers move one product at a time and can fall back instantly.

- Support for the AFP's new products API, so AvyWeb can move off the legacy API per product without rewriting pages.

Alongside the visible work there is foundation work that isn't a widget replacement but everything else depends on: the data layer and rollout controls, automated test coverage against fixed data, architecture docs, implementations against the new API once it is deployed, and producer-side contract checks so breaking API changes are caught upstream rather than by our readers.

### Out of scope

Discussed and deliberately excluded.

- Forecaster and administrator views. Writing forecasts, moderating observations, managing center settings — all stay in the AFP dashboard. No admin surface is being rebuilt or moved.

- Embedding native pages in WordPress sites. Centers not on AvyWeb use WordPress and embed the widgets. Native pages are pages, not embeddable widgets, and are not a replacement for those centers. This project delivers nothing consumable by a non-AvyWeb site.

- Redesign of any product page. See approach.

- The synopsis / blog view. Twelve centers have it enabled and five publish regularly — roughly 50 posts across the 25/26 season — but none of those five are on AvyWeb. We would prefer directing new centers to use AvyWeb’s blog functionality instead of the AFP blog.

- Signed-in observation submission. Public submission is anonymous, matching the mobile app. Submitting as a known member would require identity infrastructure that isn't in place.

- Notifications and subscriptions. Push notifications and forecast emails are a separate effort and are not a dependency of anything here.

- Shared code libraries across repositories. Worth doing eventually; not a prerequisite for any of this.

- Migrating the legacy widgets to the AFP's new API. The widgets stay in service for every center not on AvyWeb, so they will need to move to the new API eventually — but that is work in the AFP's own codebase and is not part of this project.

## Part 2 — Feature Inventory

See the Feature Inventory tab.

## What this enables

The finish line above is parity, which by design changes nothing a reader would notice except for the design system. The reason to get there is speed and everything it makes possible afterward. These are ideas rather than commitments — none is scoped or scheduled — but they are the payoff, and they are why parity is worth doing.

Design we control. We can combine AFP products. We can A/B test different product layouts. We can experiment with user preferences and user-specific layouts. All of this can be controlled in AvyWeb via an avalanche center’s website settings or an AvyWeb public user’s preferences.

Reader-chosen layouts. AvyWeb is planning public accounts ("Members"), and one idea already recorded there is letting a reader pick the forecast layout they prefer — a professional and a first-time backcountry traveler do not want the same page. The mechanism is nearly identical to A/B testing; the only difference is what chooses the layout, a random assignment or a saved preference. Building one gets most of the other.

New combinations of products. A combined map showing danger, observations and stations together, or just generally combining data from multiple products. Difficult to do with the widgets today because they are embedded in specific locations on various centers’ WordPress websites that we don’t control.

## How native AvyWeb pages work

For readers who want the mechanics. AvyWeb is a Next.js application with Payload CMS running inside it — one codebase, one deployment, serving every center's site with the center resolved from the domain.

- The page is assembled on our servers. The HTML that reaches the browser already contains the danger ratings, problems and discussion. No client-side fetch stands between the reader and the forecast.

- Pages are generated in advance. AvyWeb pre-renders a page for every forecast zone of every center and refreshes them on a short cycle. A request is normally answered by a page that already exists, which is where the speed comes from.

- Freshness is checked per view. The refresh cycle alone would allow a window where a corrected or withdrawn forecast is still being served, so each view also asks the AFP whether the product has changed since the page was generated, and refreshes it if so. Pre-generation is the fast path; this is the safety net.

- Product pages are ordinary AvyWeb pages. A forecast renders through the same pipeline as a center's blog posts and landing pages — same layout, same components, same design system, same deploy. This is the structural reason the design consistency problem goes away rather than being papered over: the widget was a foreign object embedded in a page, and a native page is just a page.

- The rollout switch lives in the CMS. Each center's settings carry a per-product native/widget switch, so flipping a product — or reverting it — is a settings change rather than a deploy.

- Pages never read the API directly. Every product goes through an adapter that converts the AFP response into one internal format the components consume. This is what makes the AFP's new products API a configuration change rather than a rewrite.

# Feature Inventory

# Feature Inventory

Everything the legacy widgets do publicly, and what we intend to do about each. Forecaster and admin behavior is deliberately absent — public views only.

Recreate? — Yes rebuild it natively · No deliberately dropped · Differs rebuilt, but intentionally not the same · Done already shipped · Open undecided

Refactor later? — Yes marks a row worth revisiting once parity lands. Not a commitment; a list of the places we already know the widget's shape is the only reason the thing looks the way it does.

There are currently no Open rows. Every behavior below has a decision.

## Forecasts

### Views

| # | Behavior | Recreate? | Refactor later? | Notes |
| --- | --- | --- | --- | --- |
| F1 | All-zones landing — per-zone bottom line + danger | Yes | — | The center's forecast overview. |
| F2 | Zone forecast — the full tabbed view | Yes | Yes | The core page. The tabbed layout itself is the most likely first redesign target. |
| F3 | Archived forecast at a specific date | Yes | — | Historical pages are effectively immutable. |
| F7 | Media item detail page | No | — | Belongs to the standalone media widget, which stays on the NACMediaBlock. Forecast media is F20. |
| F8 | Archive browser — forecast list, danger-over-time, weather; season + zone + danger filters | Yes | — |  |
| F9 | Print-to-PDF | Yes | — |  |
| F10 | Forecast date picker for browsing past forecasts | Yes | — |  |
| F6 | Synopsis / blog view | No | — | Out of scope because of who is on AvyWeb, not because it's unused — see the note below. |

On F6. Twelve centers have the blog enabled and five publish regularly — roughly 50 posts across the 25/26 season — but none of those five are on AvyWeb. SNFAC is the only AvyWeb tenant with it switched on, and it published nothing last season (last post February 2025). NWAC authored 41 historically, stopped in 2022, and has the feature off. Revisit at onboarding: if BTAC, HAC, MWAC or WAC ever joins AvyWeb, this stops being a drop and becomes a gap.

| Center | Total | Last published | 25/26 | 24/25 |
| --- | --- | --- | --- | --- |
| MWAC | 51 | 2026-04-30 | 17 | 13 |
| HAC | 40 | 2026-03-27 | 17 | 16 |
| BTAC | 53 | 2026-04-15 | 9 | 8 |
| WAC | 33 | 2026-02-23 | 6 | 11 |
| VAC | 2 | 2025-12-11 | 1 | 1 |
| SNFAC | 64 | 2025-02-06 | 0 | 2 |
| TAC | 4 | 2020-12-28 | 0 | 0 |
| BAC, CAAC, COAA, ESAC, MSAC | 0 | never | 0 | 0 |

### Displays

| # | Behavior | Recreate? | Refactor later? | Notes |
| --- | --- | --- | --- | --- |
| F11 | Danger by elevation band, today + outlook, danger-triangle SVG | Yes | — | Safety-critical; reproduce exactly. |
| F12 | Per-band icon dropdowns | Yes | Yes | A widget-era affordance. Strong candidate for rethinking on mobile. |
| F13 | Avalanche problems — rank, type icon, discussion | Yes | — |  |
| F14 | LocatorRose aspect/elevation diagram | Yes | — |  |
| F15 | Likelihood / size problem slider | Yes | Yes | Presentation of the same data; a redesign candidate once parity lands. |
| F16 | Bottom line | Yes | — |  |
| F17 | Forecast discussion (sanitized rich-text HTML from the AFP) | Yes | — | Authored in the AFP dashboard, so we render what we're given. |
| F18 | Warning banner on the forecast page | Yes | — | Shares the warnings implementation. |
| F20 | Media gallery + lightbox inside a forecast | Yes | — | Arrives as an array on the forecast product itself, so no separate fetch. Captions are AFP-authored HTML and get sanitized like F17. |
| F21 | Glossary tooltips on avalanche terminology | Yes | — |  |

### Legacy quirks

Behaviors that only surface in unusual data. Easy to miss, and each needs an explicit yes or no.

| # | Behavior | Recreate? | Refactor later? | Notes |
| --- | --- | --- | --- | --- |
| F23 | Valid-date rule — a forecast published after noon center-local counts as the next day | Yes | — | Real forecaster-facing semantics, not an accident. Shared across products (X3). |
| F24 | LocatorRose encodes aspect + elevation into a combined key (e.g. "north upper") | Yes | Yes | Reproduce the behavior; the encoding itself is a widget implementation artifact we needn't keep. |
| F25 | Problem-type icon filename derived by stripping whitespace from the problem name | Yes | Yes | Works, but brittle — a rename upstream silently breaks an icon. Candidate for an explicit mapping. |
| F27 | Legacy silently blanks the page on an error | Differs | — | We will not silently blank a safety product. An error must be visible as an error. |
| F28 | Legacy marks the whole all-zones page as missing if any single zone forecast is missing | No | — | A legacy bug. Deliberately not reproduced — one missing zone should not take down the overview. |

## Warnings

| # | Behavior | Recreate? | Refactor later? | Notes |
| --- | --- | --- | --- | --- |
| W1 | Empty state — no active warning (the normal state) | Yes | — |  |
| W2 | Red "Avalanche Warning in Effect" banner | Yes | — |  |
| W3 | Red "Avalanche Watch in Effect" banner | Yes | — |  |
| W4 | Blue "Special Avalanche Bulletin in Effect" banner | Yes | — |  |
| W5 | Multiple stacked banners | Yes | — |  |
| W6 | Banner contents — alert icon, heading, affected zones, "Learn More" link | Yes | — | The link targets the first affected zone. |
| W7 | Warning type classified from the product type | Yes | — |  |
| W8 | A warning is shown whenever the API returns one — expiry is enforced by the API, not the client | Yes | — | See the note below. Do not add our own expiry check. |

On W8. This row previously read "a warning counts as active if it was ever published — no expiry check," which looked like an inherited stale-banner risk. It isn't. The API only returns a warning while it is inside its start/end window, approved, and uncancelled; otherwise it returns an empty placeholder. The client's check simply distinguishes a real product from that placeholder — expiry was already decided server-side. Adding our own check would double-filter and could hide a warning the AFP considers active. Note the field naming is misleading: "published time" is the warning's effective start, not when it was written.

## Danger map

| # | Behavior | Recreate? | Refactor later? | Notes |
| --- | --- | --- | --- | --- |
| M1 | Fit the map to the center's own zones when no viewport is configured | Yes | — |  |
| M2 | All-centers vs single-center map, from the center's configuration | Differs | — | See MD3 — the default changes. |
| M3 | Information-exchange (AIX) mode — hides the danger scale, popup pivots to observations | Yes | — | In scope. AvyWeb is onboarding information exchanges, so this mode is required. The widget selects it by center-id suffix. |
| M4 | Off-season zones drawn dark grey, outranking any rating still in the response | Yes | — | Safety-relevant precedence: off-season wins. |
| M5 | Zones with an active warning flash | Yes | Yes | Keep the signal; the specific flash treatment is a design question for later. |
| M6 | Configured viewport — fly to a set center point and zoom | Yes | — | See MD5 on the zoom offset. |
| M7 | Hover popup on desktop only, following the cursor | Yes | — |  |
| M8 | Click a zone to open its forecast | Differs | — | See MD1 — the destination changes. |
| M9 | Zone colors come from the API rather than being computed locally | Yes | — | Keeps the AFP as the source of truth for danger color. |
| M10 | Warning data arrives as an encoded string on the map feature | Differs | — | See MD6 — sidestepped rather than reproduced. |
| M11 | Fill opacity 0.6, 0.8 for extreme; the API's own opacity value is ignored | Yes | Yes | We ignore a value the API sends. Worth reconciling with the AFP rather than keeping a silent override forever. |
| M12 | No-rating zones drawn blue, not the grey the server sends | Yes | Yes | Same shape of problem as M11 — a local override of server styling. |
| M13 | Hover thickens the zone outline | Yes | — |  |
| M14 | Popup card clamps against the map's right edge | Yes | — |  |
| M15 | Off-season popup copy — "Forecasts ended for the season", with travel advice and dates suppressed | Yes | — |  |
| M16 | Travel advice text comes from the danger scale for that rating, not from the zone's own field | Yes | Yes | The API has a per-zone field we don't use. Confirm with the AFP which is authoritative. |
| M17 | Popup rating falls back to "No Rating" when the danger level is missing, negative, or undated | Yes | — | Failing to "No Rating" is the safe direction. |
| M18 | Popup shows the zone's center name only on an all-centers map | Yes | — |  |
| M19 | Published / expires times rendered in the zone's own timezone | Yes | — | The underlying map-layer timestamps carry no timezone, which is a trap worth knowing about. |
| M20 | Map controls — geolocate, re-center, avalanche.org link, search — each a per-center toggle | Yes | — |  |
| M21 | Danger-scale legend beneath the map, including the General Information swatch | Yes | — |  |
| M22 | Map height configurable per center, within bounds | Yes | — |  |

### Deliberate divergences (danger map)

Recorded so a reviewer can tell a decision from an oversight. Each is a departure from the legacy widget that we chose. These are the rows most worth arguing with.

| # | Legacy widget | AvyWeb native | Why |
| --- | --- | --- | --- |
| MD1 | Clicking a zone opens the center's own website, in the same tab for the embedding center and a new tab for anyone else | This center's zones route to the native forecast page; other centers' zones keep their external link and open in a new tab | The widget was embedded on the center's site, so staying in the tab kept you there. On AvyWeb the same link walks the reader off the site and straight past the native forecast page. |
| MD2 | One map source and two layers per zone, with hover and flash reaching for specific layer ids | One source and two layers total, with per-zone appearance baked into each zone and hover/flash handled by feature state | Fewer moving parts, and the styling precedence lives in one tested place instead of a render loop. Chosen with the divergence explicitly on the table. |
| MD3 | All-centers is the default, turned off by an embed parameter | Single-center unless a forecaster opted in through the AFP dashboard setting | Honors the dashboard settings contract rather than an embed parameter AvyWeb never passed. Note this changes what NWAC sees: its config predates the setting, so it moves from all-centers to single-center. |
| MD4 | A saturation control is stored and editable in the AFP dashboard | Not applied | No consumer applies it — not the danger-map widget, not the dashboard's own map preview. The shared map style is already near-grayscale, which is why nobody noticed. Honoring it would make AvyWeb the only surface where the control does anything. |
| MD5 | The configured zoom value used as-is | The configured zoom, minus one level | The deployed widget is still the Google Maps build, and forecasters chose their zoom values against it. The two map engines interpret the same number one level apart, so without the offset the native map comes up a full level tighter than the widget beside it. |
| MD6 | The popup has to decode warning data back out of an encoded string | Popup content is built from our own typed data, looked up by zone | Sidesteps the encoding problem (M10) entirely rather than reproducing it. |

### Beyond parity (danger map)

Additions the widget has no equivalent for. Not parity obligations — listed so they aren't mistaken for undocumented widget behavior.

| # | Addition | Recreate? | Notes |
| --- | --- | --- | --- |
| MA1 | Ability to request the map for a specific date | Yes | Prerequisite for the date picker and archive work. |
| MA2 | A screen-reader-accessible zone list beneath the map — rating, warning state and forecast link per zone | Yes | The map is a canvas, so without this today's danger is unreachable by keyboard or screen reader. An accessibility gap the widget has and we shouldn't inherit. |
| MA3 | Map height reserved on the server so the map causes no layout shift as it loads | Yes |  |

## Observations

| # | Behavior | Recreate? | Refactor later? | Notes |
| --- | --- | --- | --- | --- |
| O1 | Observations list + map | Yes | — |  |
| O2 | Avalanches list + map | Yes | — |  |
| O3 | Visual / charts view | Yes | Yes | The least-used of the three views. Worth confirming priority rather than dropping. |
| O4 | Single observation or avalanche detail — modal or full page | Yes | — |  |
| O5 | Public submission form, short and long versions | Yes | — | Anonymous, matching the mobile app. |
| O6 | Mobile split-pane list/map layout | Yes | Yes | A widget-era mobile pattern worth revisiting on our own design system. |
| O7 | Media upload with a submission | Yes | — |  |
| O8 | Submission confirmation, setting the reporter's expectation that it is moderated | Yes | — | Moderation itself stays in the AFP dashboard. |
| O9 | Abuse protection — captcha and rate limiting, enforced server-side | Differs | — | The widget's protection isn't ours to reuse; AvyWeb adds its own. A capability parity item, not a copy. |
| O10 | List filters and map filters stay in sync | Yes | — | Two filter encodings that must agree or the map and list disagree about what's shown. |
| O11 | Results restricted to the current map viewport | Yes | Yes | The widget always does this because its list and map are coupled. A list-only view needn't, which is a design opening. |
| O12 | Filter observations by forecast zone | Yes | — |  |

## Weather

Two data sources behind one page: the traditional AFP weather product used by most centers, and NWAC's own Mountain Weather Forecast, currently being migrated out of a legacy system. In the parity ledger these rows sit under forecasts; they're pulled out here because they're their own piece of work.

| # | Behavior | Recreate? | Refactor later? | Notes |
| --- | --- | --- | --- | --- |
| F4 | Standalone mountain-weather product page | Yes | — | The AFP weather product most centers use. |
| F5 | NWAC Mountain Weather Forecast page | Yes | — | NWAC forecasts weather in-house; the migration into the AFP stack is happening in parallel. |
| F19 | Mountain-weather table, in both formats the API returns | Yes | — |  |
| F22 | Two different weather-table shapes, distinguished by inspecting the response | Yes | Yes | About rendering the product. Once the new API lands, one format may be enough — revisit rather than carry forever. Not to be confused with F26. |
| F26 | A single center's weather handled differently for forecasts published before 2020 | Yes | — | About finding the product. See the note below. |

On F26. SNFAC only, and only for archived forecasts published before 2020-05-01 — 488 forecasts across a single season, reachable only through the archive browser. Those forecasts carry no pointer to their weather product, so the widget falls back to looking weather up by center, zone and date. Belongs in the weather data source rather than in a page, so it stays one branch in one place.

## Stations

Largely already native on AvyWeb — station tables, graphs, downloads and accumulations shipped ahead of this project. These rows are new to this document; the parity ledger tracks stations only as a scope decision. Station data comes from a different source than the rest of the AFP products and is unaffected by the AFP's API rewrite.

| # | Behavior | Recreate? | Refactor later? | Notes |
| --- | --- | --- | --- | --- |
| S1 | Station map | Yes | — | The last remaining stations widget surface on AvyWeb. |
| S2 | Station tables, graphs, downloads, accumulations | Done | — | Already native. |
| S3 | Generalize the shipped stations work beyond NWAC | Yes | Yes | The native stations work is currently NWAC-specific and needs generalizing for other centers. |

## Media

The rows below are the standalone media widget, which is not being rebuilt. AvyWeb's own gallery — a media collection with a grid, lightbox and zoomable images — already covers this case better, so the existing NACMediaBlock stays in place.

Media inside a forecast (F20) is a separate matter and is in scope: it arrives with the forecast and cannot come from AvyWeb's gallery.

| # | Behavior | Recreate? | Refactor later? | Notes |
| --- | --- | --- | --- | --- |
| D1 | Carousel mode — the 8 most recent items | No | — | Covered better by AvyWeb's own gallery block. |
| D2 | Grid mode — date, type and text filters, responsive column count | No | — | Same. |
| D3 | Lightbox — images and YouTube embeds | Yes | — | Needed for forecast media. |
| D4 | Empty and loading states | No | — | Same. |
| D5 | Media URLs arrive in several different shapes depending on type | Yes | — | Needed for forecast media. An object for images, PDFs and links, but a bare video id or an object for video — and the video variant is the one we have no recorded example of. |
| D6 | Lightbox indexing skips non-image items, so it diverges from the grid position | No | — | Only mattered if the standalone grid were rebuilt. |

## Cross-cutting

Behaviors that aren't owned by a single widget. Some are widget parity; some are obligations that only exist because the pages are ours now.

| # | Behavior | Recreate? | Refactor later? | Notes |
| --- | --- | --- | --- | --- |
| X1 | Danger scale, colors and icons match the legacy widgets | Yes | — | Non-negotiable: readers recognize these. |
| X2 | All times shown in the center's local time | Yes | — |  |
| X3 | The noon valid-date cutover applies consistently across products | Yes | — | Same rule as F23, applied everywhere. |
| X4 | Usage analytics | Differs | — | The widgets report to Google Analytics; native pages report to PostHog, which AvyWeb already uses. Same capability, different destination. |
| X5 | Freshness — a corrected or withdrawn forecast reaches readers immediately | Yes | — | Not a widget behavior. A native-only obligation created by pre-generating pages, and the safety-critical part of the system. |
| X6 | Expired or withdrawn forecasts are visibly marked as such | Yes | — |  |
| X7 | Link previews and social cards reflect the current forecast | Yes | — | Newly possible because the page is ours. |
| X8 | Works at phone width | Yes | — |  |
| X9 | Per-center, per-product native/widget switch with instant rollback | Yes | — | The safety net for the whole rollout. |
| X10 | Existing URLs keep working at cutover | Yes | — | No reader-facing link should break. |